# Project Proposal – Bike Rentals Predictor (Daily Forecast)

Table of Contents

What?	2

Why?	2

Who is involved?	2

How?	2

Project Approach	2

Project Management	3

When?	3

Domain Understanding	4

Analytic Approach	4

Data Requirements	6

# Introduction

## What?

I am going to build an AI project called Bike Rentals Predictor, which forecasts the number of bike rentals at a given day  based on measurable weather and time-related features. The project will use a historical dataset to train a model that can highlight the relationship between factors like temperature, humidity, season, and demand for bikes.

## Why?

Bike-sharing companies and city planners face the challenge of managing supply and demand. Too few bikes at stations cause frustration, while too many lead to wasted resources. By creating a data-driven model, this project will provide concrete predictions of bike rental demand, making it easier to:

- Optimize bike distribution across stations.

- Improve urban mobility planning.

- Ensure citizens have better access to bikes at peak times.

## Who is involved?

- Bike-sharing companies → to plan supply and avoid shortages.

- City transport planners → to optimize urban infrastructure.

- Fatih Koran (Koran, Fatih Koran F.) → project owner and researcher.

## How?

Project Approach
The project will focus on developing an AI tool that predicts daily bike rentals using historical weather and time data.

How it will work and what I will do:

- Collect and analyze the UCI Bike Sharing Dataset (Washington D.C., 2 years).

- Clean and prepare the data, including features such as temperature, humidity, windspeed, season, month, weekday, and hour.

- Train a supervised machine learning model to predict the target variable: cnt (total number of rentals).

- Test model performance against unseen data and validate predictions with logical checks.

- Evaluate performance based on accuracy, usability, and relevance.

- Develop a prototype (dashboard or notebook) that provides predictions and insights.

- Present results and refine based on feedback.

### Project Management

- Define iteration goals (proposal, data preparation, modeling, delivery).

- Break tasks into smaller steps and track them with Trello.

- Reflect after each iteration to identify improvements.

- Document progress to ensure transparency and reproducibility.

## When?

The project runs until Week 9, the final week for presenting results. I am currently in Week 4. The timeline is structured as follows:

- Week 4 → Finalize proposal and secure dataset (or start survey if needed).

- Week 5–6 → Data provisioning and cleaning (collect, preprocess, and explore data).

- Week 6–7 → First modeling attempts (Linear Regression and baseline evaluation).

- Week 7–8 → Iterative improvements (feature engineering, testing additional models, refining evaluation).

- Week 8–9 → Prototype development (dashboard/notebook), validation, and preparation of presentation.

- Week 9 → Final presentation and delivery.

Throughout the project, I will not work strictly step-by-step. Instead, I will follow an iterative approach: every two weeks I will update progress across all project stages (data, modeling, evaluation, and reporting). This ensures continuous improvement and avoids last-minute bottlenecks.

# Domain Understanding

## Focus Points

- Weather and time-related factors are the key drivers of daily rental demand.

- Providing accurate daily forecasts helps optimize bike distribution and reduce shortages or excess supply.

- The insights can guide city planners in sustainable transportation strategies.

## Methodologies

- Literature study on demand forecasting in bike-sharing systems.

- Data collection and preparation from the UCI Bike Sharing Dataset.

- Iterative modeling process (starting with Linear Regression, with the option to extend to other algorithms).

- Regular evaluation and refinement using error metrics.

- Feedback incorporation after prototype testing.

## Summary

Traditional planning of bike distribution is often inefficient and reactive. By applying AI to predict daily rental demand based on weather and time features, the process becomes data-driven, faster, and more reliable. This ensures better service for citizens, improved urban mobility, and more efficient use of resources.

# Analytic Approach

### Modeling Type:

- This is a supervised regression problem, since the goal is to predict a numeric count of rentals.

### Target Variable:

- cnt → total number of daily rentals.

### Input Features:

- Weather factors: temperature, humidity, windspeed

- Time factors: season, month, weekday, hour

- These capture both environmental and temporal influences on daily demand.

### Modeling Approaches:

- Start with Linear Regression for interpretability and as a baseline.

- If performance is insufficient, extend to more advanced models such as Random Forest Regressor or Gradient Boosting, which can capture non-linear relationships.

- Iteratively test and compare models to balance interpretability and accuracy.

### Process:

- Explore dataset with descriptive statistics and visualizations.

- Preprocess the data: normalization of continuous features, encoding of categorical features, and handling of missing values.

- Train the model on training data and evaluate it on test data.

- Compare models and refine based on performance.

### Evaluation Metrics:

- RMSE (Root Mean Squared Error): Measures average prediction error size. Lower = better.

- R² (Coefficient of Determination): Explains how much variance in rentals is captured by the model. Higher = better.

- MAE (Mean Absolute Error): Provides a straightforward measure of average daily prediction error

### Reasoning:

- Linear Regression clearly shows how much each factor (temperature, season, weekday, etc.) contributes to daily demand. If needed, more complex models can be added to capture hidden interactions.

### Outcome:

- The analysis will generate daily forecasts of bike rentals and highlight which weather and time-related factors have the greatest influence on demand.

## Data Requirements

- Target Variable: cnt → total number of rentals.

- Input Features:

  - temp (temperature in °C)

  - humidity (%)

  - windspeed (m/s)

  - season (1–4)

  - month (1–12)

  - weekday (0–6)

  - hour (0–23)

- Source: UCI Bike Sharing Dataset (17,000+ hourly rows, Washington D.C., 2011–2012).

- Data Quality Needs:

  - No missing values allowed.

  - Continuous variables normalized.

  - Categorical variables properly encoded.

  - Aggregation from hourly data into daily forecasts must be consistent.

- Ethics:

  - The dataset is public and anonymized, containing no personal or sensitive data, which ensures the project respects privacy and responsible AI use.

# Deliverables

- Project Proposal and Strategy Plan → A detailed document outlining objectives, methodology, and timeline.

- Cleaned and Documented Dataset → UCI Bike Sharing data prepared for analysis (daily focus, with all preprocessing steps applied).

- Exploratory Data Analysis (EDA) Report → Visualizations and statistical summaries showing how weather and time features affect daily rentals.

- Trained Regression Model(s) → Baseline Linear Regression model, plus potential alternative models (Random Forest, Gradient Boosting) for comparison.

- Evaluation Report → Model results with RMSE, R², and MAE, including interpretation of which features most strongly influence demand.

- Prototype Dashboard/Notebook → A simple interactive tool or notebook that demonstrates daily predictions of bike rentals.

- Final Presentation and Demo → Summary of approach, results, and prototype demonstration, presented to stakeholders at the end of the project.